**Project Name** – **Resume Screening**

Team Members – Start Date – 01-April 2021

1. Medha Ranjan End Date –
2. Prasad Desai

Project Duration – 30-April 2021

|  |  |  |  |
| --- | --- | --- | --- |
| **Sr. No** | **Task Description** | **Start Date** | **End Date** |
|  | Deciding Project Topic and Field | 01-April | 02-April |
|  | Resume processing | 05-April | 06-April |
|  | Extracting Specific Entities from resume (from single resume) | 07-April | 09-April |
|  | Extracting Specific Entities from resume (from multiple resume) | 10-April | 13-April |
|  | Compering the resumes with the provided Job Descriptions | 13-April | 14-April |
|  | Calculating similarity index | 19-April | 20-April |
|  | Sending mail to the selected candidate who has the similarity index more than the threshold value | 20-April | 21-April |
|  | Saving the list of the candidates in CSV | 21-April | 21-April |
|  | GUI | 22-April |  |